## Slide 1: Update on Current EGNRET Projects APEC EGNRET 23 Meeting Christchurch, New Zealand ~ November 10-12, 2004
Jean Ku
National Renewable Energy Lab, USA
Cary Bloyd
Argonne National Laboratory, USA

## Slide 2: APEC 21st Century RE Development Initiative: Ongoing Projects
Collaborative I: USA Technical Workshop to Support Village Power Applications
Collaborative I: APEC Clean Energy/Village Power Private Sector Forum
Collaborative VI: Development of a Sourcebook of Hydrogen Codes and Standards for APEC Member Economies
Collaborative VIII: Demonstration of the Feasibility of Operating a Renewables-Related Energy-Service Company (RESCO) in the Hydro-Electric Field
Collaborative VIII: Monitoring and Assessing the Design, Operation, and Performance of an Ocean Thermal Energy Conversion (OTEC) Project
Collaborative VIII: Workshop on Advances in Electricity Storage in Support of Distributed RE-Based Systems
Collaborative VIII: Building and Developing an APEC RE Collaboratives Project Integrator (APEC-CPI)
Notes: All part of the APEC 21st Century Renewable Energy Development Initiatives, with the exception of the first one.

## Slide 3: Technical Workshop to Support Village Power Applications
Purpose – to provide a means for communication between individuals and organizations addressing sustainable rural electrification in the Asia-Pacific region. Topics include community structure, least expensive technical options, local resources, financing, productive uses.
Status – Completed Nov 7-9, New Zealand. Presentations available. Full proceedings under development.

## Slide 4: APEC Clean Energy/Village Power Private Sector Forum
Purpose – to bring together EERE representatives from APEC member economies, industry leaders, and project financing representatives committed to clean energy initiatives in Asia. Forum participants will discuss business development projects, industry updates and financing alternatives.
Status – forum was postponed due to funding considerations. EGNRET presented a paper on APEC hydrogen activities and had a booth on the APEC-CPI at Power-Gen Renewable Energy Conference (March 1-3, 2004 in Las Vegas, USA).

## Slide 5: Development of a Sourcebook of Hydrogen Codes and Standards for APEC Member Economies
Purpose – to develop an information source, The Sourcebook for Hydrogen Applications, which captures the hydrogen and fuel cell experience of APEC members, including safety, codes, and standards, to serve as a baseline from which the future discussions of harmonization of standards can take place.
Status – project implementation is on schedule, with first deliverable submitted August 2004. First regional workshop associated with project scheduled for Nov 22 in Cueranavaca, Mexico. Open to all APEC.

## Slide 6: Demonstration of the Feasibility of Operating a RESCO in the Hydro-Electric Field
Purpose – to demonstrate the feasibility of operating a RESCO in the hydro-electric field. To identify and prioritize hydro-power generation facilities possessing optimization project opportunities.
Status – An APEC private sector team is planning to make a project identification trip to Mexico in late 2004/early 2005 to follow-up on an orientation meeting held in Mexico in late 2002.

## Slide 7: Monitoring and Assessing the Design, Operation, and Performance of an OTEC Project
Purpose – to monitor and assess the design, operation and performance of an OTEC project proposed for implementation in an APEC-member economy. The system will be capable of producing electricity and desalinated water. Valuable by-products such as fish, vegetables and industrial gases offer additional potential opportunities.
Status – discussions are underway with an APEC member economy to begin implementation of an OTEC system by late-2004.

## Slide 8: Workshop on Advances in Electricity Storage in Support of Distributed Renewable Energy Based Systems
Purpose – to present APEC representatives with a review of recent advances in electricity storage, addressing growing need of energy planners to understand the costs and benefits of coupling advanced energy storage systems with distributed RE systems.
Status – Workshop held in Hawaii, USA during May 10-12, 2004. Proceedings under development.

## Slide 9: Building and Developing an APEC RE Collaboratives Project Integrator (APEC-CPI)
Purpose – to build and develop an APEC-CPI that will create an on-line marketplace to remove barriers to financing, developing, commercializing and implementing RE technology projects and facilitate trade and investment in the APEC region.
Status – The project implementer asked EGNRET and EWG members to provide information on economy-specific projects, developers, RE consultants, and associated report. The website was officially released at the EGNRET-22 meeting (May 2004). The web address is http://www.apec-cpi.com.

## Slide 10: APEC 21st Century RE Development Initiative: Approved Projects
Collaborative IV: Adoption of Renewable Energy Standards Phase II – Final Groundwork
Collaborative VI: Handbook for Developing City/State Hydrogen and Fuel Cell Programs in APEC Member Economies
Notes: All part of the APEC 21st Century Renewable Energy Development Initiatives, with the exception of the first one.

## Slide 11: Adoption of Renewable Energy Standards Phase II– Final Groundwork
  Review action plan and priorities from APEC EWG 01/2002T work.
  Determine top 2-3 priorities for review for harmonization, in consultation with APEC participants.
  Identify specialists in top 2-3 priority areas and launch expert technical committees to review standards.
  Create technical secretariat to lead and support activities for each committee.
  Document results from 3 priority expert technical committees, and develop recommendations for the final stage before actual harmonization of standards can begin.
  Distribute standards reference material and action plan developed from this project.
  Status - Project accepted for TILF funding after revision, scheduled to begin January 2005.

## Slide 12: Handbook for Developing City/State Hydrogen and Fuel Cell Programs in APEC Member Economies
Develop a detailed outline for the "Handbook for Developing City/State Hydrogen and Fuel Cell Programs" including the development of an industry advisory panel.
Develop a summery document of current city/state hydrogen programs.
Hold a workshop where lead city/state officials in hydrogen are brought together to provide their input into the handbook.
Develop a draft handbook and circulate it to EGNRET and advisory panel officials.
Finalize the draft handbook based on comments from EGNRET and industry advisory panel officials.
Status - The project was to be supported by the APEC operational account and discussions are still underway concerning its potential implementation.